## Slide 1: IOT Smart Plant Monitoring System
Web-Based Back-Ends
Stephen Adamson
Euan Robertson
Stewart Simpson
Christopher Swan
18th October 2017
Room 3004

## Slide 2: Project Overview
Tentative Plan
Anticipated Risks
Client Costs
Requirements
Project Brief
Develop a plant monitoring system
Measure and record environmental factors
Implement a website to display information gathered

## Slide 3: Identify the Client
Client Details
Client: Lynsay Shepherd
Organization: Doddies Garden Center
Gardening Department Store Chain
Client Purpose
Commercial OTS
Designed for hobbyists

## Slide 4: Project Aims - base
Allow the client to expand their product line into technology-based gardening accessories
Aid the client in making profits and improving their brand image
Produce a functional and user friendly device
Ensure implemented product is of a high standard

## Slide 5: Project Aims
IOT connected device
Raspberry pi
Sensors
  Soil moisture
  Sunlight
  Air quality
Collect data

## Slide 6: Project Aims
MySQL database
Website
  Login system
  Support for multiple devices
  Display collected data
Text alerts

## Slide 7: Methodology
Advantages
Great emphasis on documentation throughout development
Linear approach, easy for group members to follow
Potential issues can be identified in the design stage, providing alternatives solutions before any code is written
Disadvantages
Changes to requirements can have an impact during the developing process
Working software is produced late in the development cycle
Difficult to resolve complex issues discovered during testing
The team agreed that the Waterfall methodology is best suited for carrying out this project.

## Slide 8: Preferred Solution
Reuse existing system for pi
New systems for sensors
In-house, incorporating external libraries
Server-based clustering
Government off the Shelf (GOTS)
Linux OS for pi

## Slide 9: Anticipated Risks
Anticipated risks likely to occur during project execution include;
Schedule/Time management
Team Availability
Dependencies
Life Cycle Costs
Technical Obsolescence
Security
Privacy

## Slide 10: Anticipated Client Benefits
Anticipated Benefits
Inexpensive to develop
Easy to expand system
User friendly system
Anticipated Costs

## Slide 11: Outstanding Work
Prototype
User Guide
Project Proposal report

## Slide 12: Team Performance
Team Weaknesses
Team Strengths

## Slide 13: References
https://manifesto.co.uk/agile-vs-waterfall-comparing-project-management-methodologies/